10/8/2025 10:00AM

I will update this as needed but for our milestone goal it was simply to get the rover moving.
If you are talking about this:
1. A working prototype of the rover software installed on a microSD card for the
Raspberry Pi 5, preconfigured to launch all mission nodes.
2. Access to a GitHub repository containing all ROS 2 packages, launch files, and
build scripts, along with documentation and test data.
3. Documentation describing installation, configuration, and operation of the
software, including instructions for replaying flight video and reviewing map data.
4. Logs and artifacts from bench and field tests demonstrating flight video capture,
landing detection, mapping, and recovery behavior.
By the time October 20 hits we aim to have number 1 and 2 finished. So with that said I am currently working on the database side of things. So as for the rest I will not say what was done because i don't know (but it is also just the beginning). So for this since we are working with ros bags, I will make an internal website functionality that will display ros bags on a table and display it to the user. That way you don't have to use a console to view all the data. As for improving the data itself? Today I will Study ros bag's and I will figure out a way to use them properly with a html site.
----------------------------------------------------------------------------------------------------------------------------